## Slide 1: ESSEF Presentation

## Slide 2: The Team
This project is for ENSC 424 Multimedia Communications Engineering and is worth the majority of our grade. Due to classes being online, there are no examinations and the project is the main focus of the class using the concepts we learn.
Jordan Lei (Designated Award Recipient) - 5th Year Systems Engineering
Ramish Khan - 5th Year Software Engineering
Victor Luz - 5th Year Software Engineering

## Slide 3: Project Details
  Creating a 3D printed prosthetic hand with individually articulating phalanges connecting to motors. We then plan on creating a neural network to control the hand and mimic predetermined hand gestures using a camera. The hand will be directly wired or controlled wirelessly. There are several startups that are doing a similar idea, there is a large market for this due to the potential of greatly increased mobility these products provide to their users.

## Slide 4: Project Checkpoints
October 10th
High level system design
Proposal
Begin researching various different 3D printed prosthetic hands.
October 30th
First iteration of gesture detection software completed
Construction and development of robotic hand
November 10th
Functional robotic hand
Refine the gesture detection with each iteration
Integration of robotic hand and gesture detection software
November 30th
Completion of gesture mirroring robotic hand
Final testing and collecting data for report
December 7th
Final presentation
December 11th
Final Report

## Slide 5: Use of Funding
We will be using the funding to purchase various electronics listed on our application form. Due to covid, we will not be able to meet as often as we need to use the hardware. So we are looking to get 3 sets of the hardware. This way each member can work in parallel without having to wait to get the hardware to test any updates and minimize human-human contact. We are requesting $500 in funding to be able to create a viable product, as using hardware can get very expensive quickly.